**FOOBOX DOCUMENTATION**

* **Title of PROJECT: FOOBOX**
* **Objective of PROJCT: FOODBOX is restaurant that delivers different types of PIZZA in affordable price. This web application is used to increase profitability and to bring scalability in online domain. This web application helps to well established restaurant to eliminate middle waste such as swiggy and foodpanda and mark their footprints in online food chain delivery.**
* **GitHub links:**
* **Sprint Planning**

**SPRINT-1**

**Product Backlog: Create login page.**

**Description: Create login page for user in FOODBOX site.**

**Task 1: Create Form for User credentials**

**Task 2: Create Signup Page**

**Task 3: Create Admin Login**

**Sprint Backlog: SB001 Create Login Page**

**Worklog Day 1: Requirement Review**

**Hours worked: 8**

**Worklog Day 2: Creation for Login**

**Hours worked: 8**

**Worklog Day 3: Creation for Signup**

**Hours worked: 8**

**Worklog Day 4: Integrate in Login Page**

**Hours worked: 8**

**Worklog Day 5: Form Creation for Admin page**

**Hours worked: 8**

**Worklog Day 6: Bug fixing in Admin and User Login Page**

**Hours worked: 8**

**Sprint-2**

**Product Backlog: Create Portal**

**Description: Create Portal for User and Admin with testing in FOODBOX site.**

**Sprint Backlog: SB001 Create landing Page**

**Worklog Day 1: Creation of User Portal**

**With available food items**

**Hours worked: 8**

**Worklog Day 2: Creation of Cart Page**

**Hours worked: 8**

**Worklog Day 3: Order placement and confirmation**

**Review Page for User**

**Hours worked: 8**

**Worklog Day 4: Admin Portal with Requirement Preview**

**Hours worked: 8**

**Worklog Day 5: Creation of Add Food Items Page**

**User Date Page and Orders placed by users**

**Hours worked: 8**

**Worklog Day 6: Texting and Bug fixing**

**Hours worked: 8**